# AI Sales Copilot - Master Product Roadmap & SDLC Tracker

Current Phase:

🟡 System Architecture & Design

# Phase 0 - Market Validation

Goal:

Validate that the problem is worth solving.

Status:

🟢 Completed

Tasks:

- Identify problem

- Define ICP

- Define product vision

- Validate sales copilot opportunity

- Define core use cases

# Phase 1 - Product Definition

Goal:

Define what we are building.

Status:

🟢 Completed

Tasks:

- Define product vision

- Define Chrome extension approach

- Define real-time assistance approach

- Define AI lane architecture

- Define product moat

- Define anti-script philosophy

# Phase 2 - System Architecture & Design

Goal:

Design entire technical system.

Status:

🟡 In Progress

Tasks:

## Event Architecture

- Event taxonomy

- Event schemas

- Event priorities

- Event deduplication

## Transcript Architecture

- Transcript Aggregator

- Speaker tracking

- Interruption handling

- Utterance finalization

## Event Detector

- Trigger rules

- Rule engine

- Classifier design

- LLM trigger rules

## Memory Architecture

- Memory schema

- Extraction logic

- Persistence rules

## Lane Architecture

- Reflex Lane spec

- Hybrid Lane spec

- Tactical Lane spec

- Strategic Lane spec

- Memory Lane spec

## Suggestion System

- Suggestion schema

- Ranking logic

- Deduplication

- Expiration rules

## Infrastructure

- NATS design

- WebSocket design

- Postgres design

- Redis design

- Qdrant design

## Security

- Retention strategy

- PII redaction

- RBAC

- Audit logs

# Phase 3 - UX Design

Goal:

Design user experience.

Status:

⚪ Not Started

Tasks:

- Sidebar wireframes

- Suggestion cards

- Battlecard UI

- Call memory UI

- Alert UI

- User testing

- Rep feedback sessions

Note:

Rendering format intentionally postponed until architecture stabilizes.

# Phase 4 - Engineering Planning

Goal:

Prepare implementation.

Status:

⚪ Not Started

Tasks:

- Service boundaries

- API contracts

- Database migrations

- Deployment architecture

- CI/CD design

- Monitoring plan

# Phase 5 - MVP Build

Status:

⚪ Not Started

Tasks:

- Chrome Extension

- WebSocket

- Exotel Integration

- STT Integration

- Transcript Aggregator

- Event Detector

- Reflex Lane

- Memory Lane

- Suggestion Ranker

# Phase 6 - Internal Alpha

Status:

⚪ Not Started

Tasks:

- Internal testing

- Latency testing

- Bug fixing

- Call quality evaluation

# Phase 7 - Beta Customers

Status:

⚪ Not Started

Tasks:

- First pilot customer

- Feedback collection

- UX improvements

- Lane tuning

# Phase 8 - PMF Search

Status:

⚪ Not Started

Tasks:

- 10 paying customers

- Retention analysis

- Usage analysis

- Pricing validation

# Phase 9 - Enterprise Readiness

Status:

⚪ Not Started

Tasks:

- SSO

- Security documentation

- DPA

- SOC2 Type I

- Enterprise onboarding

# Phase 10 - Scale

Status:

⚪ Not Started

Tasks:

- Multi-region deployment

- Cost optimization

- SOC2 Type II

- Enterprise sales motion